# Email to 3D Print
Testing Document
Revised 10 November 2014

Sections
-----------------------------------------------------------------------------------------------------------
1 Overview and Revision History
2 Unit Testing
3 Integration testing
4 System and Customer Testing
5 Completed Tests and Results

### 1 Overview and Revision History
### The purpose of this document is to present the planned test cases for the Email to 3D Print project, and to provide a history of test results as testing progresses.

10 November 2014 – Document posted on project website
### 2 Unit Testing
### Unit tests include test cases specific to the major modules of the project, as well as functions contained within each individual module.
### 2.1 Config
Number	Description	Input	Expected Output
1	Normal Case	Reads configuration file	Configuration variable values available for other modules to use as needed
2	Error Case	Configuration file malformed	Exit with informative error message
3	Error Case	Configuration file not found	Exit with informative error message

### 2.2 Converter
Number	Description	Input	Expected Output
1	Normal Case	STL model	No conversion performed
2	Normal Case	OBJ model	Exit with informative error message
3	Error Case	Any other file type	No conversion performed / Error noted in log file
4	Error case	Model has STL or OBJ extension but is another file type	No conversion performed / Error noted in log file
5	Error case	OBJ file conversion failed	Error noted in log file

### 2.3 Logger
Number	Description	Input	Expected Output
1	Normal Case	Log file found	Log file available for update
2	Error Case	Log file not found	Raise exception and exit

### 2.4 Mailfetch
Number	Description	Input	Expected Output
1	Normal Case	Reads configuration file	Configuration variable values available to Mailfetch
2	Normal Case	No unread messages found	No further action performed
3	Normal Case	Unread message found / Has no attachments	No further action performed
4	Normal Case	Unread message found / 1 STL or OBJ attachment	Create PrintJob object / Save attachment to disk / Save sender username in object
5	Normal Case	Unread message found / >1 STL or OBJ attachment	Create PrintJob object for each attachment / Save each attachment to disk / Save sender username in each object
6	Error Case	Configuration variable missing	Raise exception, exit, email admin, log error
7	Error Case	Opening connection fails	Raise exception, exit, email admin, log error
8	Error Case	Login to Gmail fails	Raise exception, exit, email admin, log error
9	Error Case	Unable to write attachment to disk	Raise exception, exit, email admin, log error

### 2.5 Mailsend
Number	Description	Input	Expected Output
1	Normal Case	Reads configuration file	Configuration variable values available for Mailsend
2	Normal Case	Receiver address, stage	Email receiver with content depending on stage value
3	Error Case	Configuration variable missing	Exit with informative error message
4	Error Case	Opening connection fails	Raise exception, exit, email admin, log error
5	Error Case	Login to Gmail fails	Raise exception, exit, email admin, log error
6	Error Case	Message send fails	Raise exception, exit, email admin, log error

### 2.6 Main
Number	Description	Input	Expected Output
1	Normal Case	Calls read_config() / Calls logger() / Calls poller() / For each PrintJob: / calls converter / calls validator / calls slicer / calls print	Main() is a driver. Errors should be found within code of each module called. Final result / is an email to print job originator with new of success, or failure and point of failure. Completed jobs and errors logged.
2	Error Case	Config module not found	Raise exception, exit, email admin, log error
3	Error Case	Logger module not found	Raise exception, exit, email admin, log error
4	Error Case	Mailfetch module not found	Raise exception, exit, email admin, log error
5	Error Case	Converter module not found	Raise exception, exit, email admin, log error
6	Error Case	Validator module not found	Raise exception, exit, email admin, log error
7	Error Case	Slicer module not found	Raise exception, exit, email admin, log error
8	Error Case	Print module not found	Raise exception, exit, email admin, log error

### 2.7 Pipeline
Number	Description	Input	Expected Output
1	Normal Case	Instantiated PrintJob	Stage updated based on pipeline point / Contains Member Variables: / Sender / Files / Time / Status

### 2.8 Printer
Number	Description	Input	Expected Output
1	Normal Case	Reads configuration file	Config variable values available for other modules
2	Normal Case	PrintJob with successful printing	Admin removes object from build plate / Admin places printed model in box for customer / Successful job logged / Email to customer
3	Error Case	PrintJob not printed	Log error, email admin and customer
4	Error Case	Configuration variable missing	Raise exception, exit, email admin, log error
5	Error Case	File to be printed not found	Log error, email admin

### 2.9 Slicer
Number	Description	Input	Expected Output
1	Normal Case	Reads configuration file	Config variable values available for other modules
2	Normal Case	STL model file, correctly sliced	G-code file
3	Error Case	STL model file, slicing error	Log error, email customer
4	Error Case	Configuration variable missing	Raise exception, exit, email admin, log error

### 2.10 Validator
Number	Description	Input	Expected Output
1	Normal Case	Reads configuration file	Config variable values available for other modules
2	Normal Case	Valid STL model file	Continue to next stage in pipeline
3	Normal Case	Invalid STL model file	Log error, email customer

### 3 Integration Testing
### Integration tests examine the behavior between interacting modules of the project.

### 3.1 Normal Cases
### 3.2 Boundary Cases
### 3.3 Error Cases
### 3.4 Other Cases

### 4 System and Customer Testing
### This is the final phase of testing, and its purpose is to verify functionality at the customer site, on the customer provided Linux distribution, Python environment, and hardware. For the final system testing, we will first setup the final environment on-site. Then, we will simply manually check a variety of test cases. If they all pass, we will be satisfied that the system is working correctly, and is ready to be released. The test cases we plan on testing are below:
### 4.1 Normal Cases
Number	Input	Expected Output
1	Completely correct .stl model is emailed	Model is succesfully printed
2	Completely correct .obj model is emailed	Model is succesfully printed

### 4.2 Boundary Cases
### 4.3 Error Cases
Number	Input	Expected Output
1	Non-manifold mesh emailed	Error message is sent to admin and user, and logged.
2	Model is emailed as unsupported type	Error message is sent to user

### 4.4 Other Cases

### 5 Completed Tests and Results
### This section provides a log of test results.
### As formal testing is performed, results will be added here.