# Email to 3D Print
Testing Document
Revised 10 November 2014

Sections
-----------------------------------------------------------------------------------------------------------
1 Overview and Revision History
2 Unit Testing
3 Integration testing
4 System and Customer Testing
5 Completed Tests and Results

### 1 Overview and Revision History
### The purpose of this document is to present the planned test cases for the Email to 3D Print project, and to provide a history of test results as testing progresses.

10 November 2014 – Document posted on project website
### 2 Unit Testing
### Unit tests include test cases specific to the major modules of the project, as well as functions contained within each individual module.
### 2.1 Config
Number	Description	Input	Expected Output
1	Normal Case	Reads configuration file	Configuration variable values available for other modules to use as needed
2	Error Case	Configuration file malformed	Exit with informative error message
3	Error Case	Configuration file not found	Exit with informative error message

### 2.2 Converter
Number	Description	Input	Expected Output
1	Normal Case	STL model	No conversion performed
2	Normal Case	OBJ model	Exit with informative error message
3	Error Case	Any other file type	No conversion performed / Error noted in log file
4	Error case	Model has STL or OBJ extension but is another file type	No conversion performed / Error noted in log file
5	Error case	OBJ file conversion failed	Error noted in log file

### 2.3 Logger
Number	Description	Input	Expected Output
1	Normal Case	Log file found	Log file available for update
2	Error Case	Log file not found	Raise exception and exit

### 2.4 Mailfetch
Number	Description	Input	Expected Output
1	Normal Case	Reads configuration file	Configuration variable values available to Mailfetch
2	Normal Case	No unread messages found	No further action performed
3	Normal Case	Unread message found / Has no attachments	No further action performed
4	Normal Case	Unread message found / 1 STL or OBJ attachment	Create PrintJob object / Save attachment to disk / Save sender username in object
5	Normal Case	Unread message found / >1 STL or OBJ attachment	Create PrintJob object for each attachment / Save each attachment to disk / Save sender username in each object
6	Error Case	Configuration variable missing	Raise exception, exit, email admin, log error
7	Error Case	Opening connection fails	Raise exception, exit, email admin, log error
8	Error Case	Login to Gmail fails	Raise exception, exit, email admin, log error
9	Error Case	Unable to write attachment to disk	Raise exception, exit, email admin, log error

### 2.5 Mailsend
Number	Description	Input	Expected Output
1	Normal Case	Reads configuration file	Configuration variable values available for Mailsend
2	Normal Case	Receiver address, stage	Email receiver with content depending on stage value
3	Error Case	Configuration variable missing	Exit with informative error message
4	Error Case	Opening connection fails	Raise exception, exit, email admin, log error
5	Error Case	Login to Gmail fails	Raise exception, exit, email admin, log error
6	Error Case	Message send fails	Raise exception, exit, email admin, log error

### 2.6 Main
Number	Description	Input	Expected Output
1	Normal Case	Calls read_config() / Calls logger() / Calls poller() / For each PrintJob: / calls converter / calls validator / calls slicer / calls print	Main() is a driver. Errors should be found within code of each module called. Final result / is an email to print job originator with new of success, or failure and point of failure. Completed jobs and errors logged.
2	Error Case	Config module not found	Raise exception, exit, email admin, log error
3	Error Case	Logger module not found	Raise exception, exit, email admin, log error
4	Error Case	Mailfetch module not found	Raise exception, exit, email admin, log error
5	Error Case	Converter module not found	Raise exception, exit, email admin, log error
6	Error Case	Validator module not found	Raise exception, exit, email admin, log error
7	Error Case	Slicer module not found	Raise exception, exit, email admin, log error
8	Error Case	Print module not found	Raise exception, exit, email admin, log error

### 2.7 Pipeline
Number	Description	Input	Expected Output
1	Normal Case	Instantiated PrintJob	Stage updated based on pipeline point / Contains Member Variables: / Sender / Files / Time / Status

### 2.8 Printer
Number	Description	Input	Expected Output
1	Normal Case	Reads configuration file	Config variable values available for other modules
2	Normal Case	PrintJob with successful printing	Admin removes object from build plate / Admin places printed model in box for customer / Successful job logged / Email to customer
3	Error Case	PrintJob not printed	Log error, email admin and customer
4	Error Case	Configuration variable missing	Raise exception, exit, email admin, log error
5	Error Case	File to be printed not found	Log error, email admin

### 2.9 Slicer
Number	Description	Input	Expected Output
1	Normal Case	Reads configuration file	Config variable values available for other modules
2	Normal Case	STL model file, correctly sliced	G-code file
3	Error Case	STL model file, slicing error	Log error, email customer
4	Error Case	Configuration variable missing	Raise exception, exit, email admin, log error

### 2.10 Validator
Number	Description	Input	Expected Output
1	Normal Case	Reads configuration file	Config variable values available for other modules
2	Normal Case	Valid STL model file	Continue to next stage in pipeline
3	Normal Case	Invalid STL model file	Log error, email customer

### 3 Integration Testing
### Integration tests examine the behavior between interacting modules of the project.
### 3.1 Normal Cases
### 3.2 Boundary Cases
### 3.3 Error Cases
### 3.4 Other Cases

### 4 System and Customer Testing
### This is the final phase of testing, and its purpose is to verify functionality at the customer site, on the customer provided Linux distribution, Python environment, and hardware.
### 4.1 Normal Cases
### 4.2 Boundary Cases
### 4.3 Error Cases
### 4.4 Other Cases

### 5 Completed Tests and Results
### This section provides a log of test results.
### As formal testing is performed, results will be added here.